|  |  |
| --- | --- |
| Project Status Report |  |

# Enterprise Reporting Solution

|  |  |
| --- | --- |
|  |  |

**4. Based on the updated schedule what is the total cost of the project? Will the project use the entire budget of 1.7M? What is the new project end date?**

* The Total estimated cost of project is $761,965.67 which is less than the entire budget. Hence the project will not use the entire budget of 1.7million and the end date of project is Nov 20th, 2012.

**5. How much of the vendor costs have been spent as of July 31, 2011, and how much is remaining?**

* The vendor costs have been spent $13,000 and remaining budget is $187,000.

**6. How much of the consultant budgets have been used as of July? How much is remaining? Is there enough funds to pay for the consultants to the end of project according to the Schedule spreadsheet?**

* The consultant budgets have been used as of July is $22,457.50 and the remaining budget is $168,449. It is clear from schedule spreadsheet that we have enough funds to pay for the consultants to the end of project.